**Appendix - Group Log**

|  |  |  |
| --- | --- | --- |
| DATE | TIME | ACTIVITY |
| Jan 28,2013 | 3:30-4:00 PM | Proposal for ideas. Discussed on what sort of ideas could be implemented. |
| Jan 29,2013 | 3:30-4:00 PM | Brainstorming on the various ideas. |
| Jan 30,2013 | 3:30-4:30 PM | A clear and elaborate discussion on the feasibility of about 5 ideas gathered. |
| Jan 31,2013 | 3:30-3:45 PM | Decided to perform a survey to cap the potential problems and come up with an appropriate application. |
| Feb 1,2013 | 3:30-3:45 PM | Zeroed in on the idea of an e-Compiler after detailed brainstorming. |
| Feb 4,2013 | 3:30-4:00 PM | Prepared the project scope. Gathered functional requirements through survey and interview from users. |
| Feb 5,2013 | 3:30-3:45 PM | Unanimously agreed to follow an agile model using iterative incremental development principles. |
| Feb 5,2013 | Online | Started working on the SRS.  Section 1-Deepa  Section 2-Ashish Shetty  Section 3-Sripradha and Shah Ronak  Section 4-Shreya and Tanyeem  Appendix-Shreya and Shah Ronak  Formatting-Shah Ronak  Validation-Aravindan, Vipul,Shivraj,Rajvardhan. |
| Feb 8,2013 | 10:45 AM-12:45 PM | SRS v1.0 Validation by Group 4. |
| Feb 8,2013 |  | Prototype of the home screen shown and approved. |
| Feb 9,2013 | Online | SRS v2.0 .Amendments made according to the validation report. |
| Feb 12,2013 | 3:30-4:00 | First presentation decided to be done by Taneem and Ronak. Presentation topic-Needs Theory by Maslow and McClelland. |
| Feb 16,2013 |  | Presentation by Taneem and Ronak. |
| Feb 16,2013 | 3:30-4:00 | Discuss about project plan. Start coding. |
| Mar 11,2013 |  | Started work on cost estimation, feasibility and scheduling. |
| Mar 23,2013 |  | Feasibility Report v2.0 |
| Mar 26,2013 |  | Decided on presentation 2.To be done by Aravindan and Shreya.  Presentation topic:UML Models. |
| Mar 30,2013 |  | Presentation 2 on UML Models. |
| April 5,2013 |  | Final GUI shown and approved. |
| Apr 15,2013 | 3:30-4:00 | Meeting to check on the progress of coding. |
| Apr 23,2013 |  | Work on Design document v1.0. |
| Apr 24,2013 |  | Design document v1.0 review. |
| Apr 27,2013 |  | Design document v2.0 frozen. |
| Apr 28,2013 | 11:30-4:00 | Final code review and testing. |
| Apr 29,2013 |  | Test review report submitted and frozen. |
| Apr 30,2013 | 8:15-9:15 | Final presentation. |